Project Planning Phase

| Date | 27 October 2025 |
| --- | --- |
| Team ID | NM2025TMID07661 |
| Project Name | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum Marks | 5 Marks |

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Product Backlog, Sprint Schedule, and Estimation (4 Mark)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Ticket Management | USN-1 | As an admin, I can create new support tickets and categorize them by issue type. | 3 | High | Muthulakshmi M |
| Sprint-1 | Assignment System | USN-2 | As a manager, I can assign tickets to available agents manually or automatically. | 4 | High | Jenis Priya B |
| Sprint-2 | Automation Engine | USN-3 | As a system, tickets should auto-assign based on agent workload and ticket priority. | 5 | High | Sivasakthi D |
| Sprint-2 | Notification Feature | USN-4 | As an agent, I receive notifications when a new ticket is assigned or escalated. | 3 | Medium | Ahisha Jeslin C |
| Sprint-3 | Notification Feature | USN-4 | As an agent, I receive notifications when a new ticket is assigned or escalated. |  | Medium | Ahisha Jeslin C |
| Sprint-3 | Performance Dashboard | USN-5 | As a manager, I can view statistics on ticket response and resolution times.. |  | Medium | Jenis Priya B |
| Sprint-4 | Quality Testing | USN-6 | As a QA tester, I verify ticket assignment accuracy and response tracking. |  | High | Sivasakthi D. |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 6 Days | 01 October 2025 | 06 October 2025 | 18 | 06 October 2025 |
| Sprint-2 | 20 | 6 Days | 07 October 2025 | 12 October 2025 | 19 | 12 October 2025 |
| Sprint-3 | 18 | 6 Days | 13 October 2025 | 18 October 2025 | 18 | 18 October 2025 |
| Sprint-4 | 15 | 6 Days | 19 October 2025 | 24 October 2025 | 15 | 24 October 2025 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days) Total: 70 points over 24 days → Velocity = 2.91 points/day

Burndown Chart:

A burndown chart visually represents the remaining work versus time. It helps teams track sprint progress and ensures that all planned tasks are on schedule for completion.

References:

https://www.atlassian.com/agile/tutorials/burndown-charts

https://www.visual-paradigm.com/scrum/what-is-agile-software-development/

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/project-management/estimation